**Sprint 3 Report**

**Heading:**  Sprint 3 Report, Hungry Slugs, Team Hungry Slugs, 5/21/2024

**Actions to stop doing:**

* Stop putting off tasks until the last minute.

**Actions to start doing:**

* Start asking for help more frequently
* Ask clarifying questions about tasks or user stories.

**Actions to keep doing:**

1. Continue the everyday check ins in the group chat and scrum meetings (clutch)
2. Keep updating on progress of tasks and ask for help when needed.
3. Meet on Zoom if not able to meet after class.

**Work completed/not completed:**

User Stories Completed:

* **US2:** Completed
* **US4:** Completed

User Stories Not Completed:

* **US1:** Mostly done (⅔)
* **US3:** Half way done

Tasks:

* ~~Create a login page where users log in/sign up using a Google account. (6 hrs)~~
* ~~Create a user profiles page that displays current known information about the user. Use backend functions to get data on the user. (3 hrs)~~
* Add a UI to rate the dining hall foods and connect this to the backend. (6 hrs)
* ~~Add more search options like a check box or drop down menu to filter types of food. (3 hrs)~~
* ~~If we save the user’s allergies on the backend, we can automatically fill in certain boxes if the user wants. (2 hrs)~~
* ~~Take data already on the frontend for the allergies and display icons next to each food for what the allergies are. (1 hrs)~~
* ~~Be able to click on a food name in the menu which leads to a page that has tabs for comments, ratings, and images. (6 hrs)~~
* Display/upload images in the image tab. (6 hrs)
* ~~Create a dummy account on each page load, generate a random name~~
* ~~Frontend: Create a page that is similar to the reddit threads UI for comments.~~
* ~~Backend: Create a page that is similar to the reddit threads UI for comments.~~

• **Work completion rate:**

Estimated/Ideal a total of 42 hours initially

Estimated/Ideal 2 user story every 7 days

Estimated/Ideal 3 hours of work a day

Actual hours worked on tasks was roughly 76 hours total

Actual 2 user stories completed in 14 days

Actual around 6 hours of work a day

MORE DOCUMENTS BELOW:





