**Sprint 4 Report**

**Heading:**  Sprint 4 Report, Hungry Slugs, Team Hungry Slugs, 06/02/2024

**Actions to stop doing:**

* Starting tasks later than we want
* Underestimating certain time estimates for tasks

**Actions to start doing:**

* Asking teammates for help
* Testing tasks more thoroughly
* Research tasks prior to sprint in order to plan them out

**Actions to keep doing:**

1. Daily updates on discord
2. Scrum meetings 3 times a week

**Work completed/not completed:**

User Stories Completed:

* US1, US3, US4

User Stories Not Completed:

* US2

The documentation was completed as well as the backend unit tests

Tasks:

* ~~Add a UI to rate the dining hall foods and connect this to the backend.~~
* ~~Add ratings to profile page~~
* Display/upload images in the image tab.
* Add backend to edit the comments (adding reply backend not as crucial as editing and deleting)
* ~~Combine frontend with the backend code for comments~~
* ~~Notify user when their favorite food is available~~
* ~~Created unit tests for backend~~
* ~~Write Documentation for GitHub readme.~~

• **Work completion rate:**

Estimated/Ideal a total of 33 hours initially

Estimated/Ideal 1 user story every 3.5 days

Estimated/Ideal 2.35 hours of work a day

Actual hours worked on tasks was roughly 53 hours total

Actual 2 user stories completed in 14 days

Actual around 3.8 hours of work a day

MORE DOCUMENTS BELOW:

Burn Up Chart



